Sprint Review and Retrospective: SNHU Travel Project

Throughout the SNHU Travel project, writing a journal for multiple Scrum roles helped me better understand how each role contributes to the success of an Agile team. As a Product Owner, I was responsible for defining user stories and prioritizing the product backlog to ensure the most valuable features were completed first. This required thinking from the user’s perspective and making decisions about what features mattered most. As a developer, I focused on implementing those features and making updates when requirements changed. For example, when the project shifted to focus on detox and wellness travel, I had to modify existing code and content rather than starting from scratch. As a tester, I created test cases and worked to ensure that each feature met its requirements throughout development, not just at the end. Finally, as the Scrum Master, I helped support communication within the team, facilitated meetings, and made sure the team stayed focused on sprint goals. Each of these roles played a key part, and together they created a more collaborative and efficient development process.

The Scrum-Agile approach helped user stories move to completion more effectively than a traditional development model. Instead of trying to complete the entire project at once, the work was broken into smaller, manageable pieces that could be completed during short sprints. This made it easier to focus on specific tasks and ensure they were working correctly before moving on. For example, features like displaying travel destinations, updating images, and writing descriptions were handled in smaller increments. This allowed for testing and feedback at each stage. Backlog refinement and sprint planning were especially helpful because they ensured that user stories were clearly defined before development began. This reduced confusion and helped the team stay focused. Additionally, continuous feedback allowed improvements to be made throughout the project rather than waiting until the end.

One of the most important advantages of Agile was its ability to handle interruptions and changes. During the project, the Product Owner introduced a major change by shifting the focus to detox and wellness travel. This type of change would have been difficult in a waterfall model, where requirements are usually fixed at the beginning. In a waterfall approach, the team might have needed to restart the project or significantly delay the timeline. However, in Agile, the team was able to adapt by reprioritizing the backlog and focusing only on the most important updates. Instead of discarding all previous work, we were able to reuse and modify existing features, such as updating images and rewriting descriptions to match the new theme. This saved time and allowed the project to stay on schedule. This experience showed how Agile supports flexibility and makes it easier to respond to real-world changes.

Communication was one of the most important factors in the success of the project. Agile encourages constant communication between team members, and this was very helpful throughout development. Practices such as daily standups, sprint planning, backlog refinement, and retrospectives helped ensure that everyone stayed informed and aligned. For example, daily updates allowed team members to share what they were working on and identify any blockers early. Collaboration between developers and testers was especially important. Instead of waiting until the end of development, testers were able to start creating test cases early and provide feedback as features were being built. This helped catch issues sooner and improved overall quality. Clear communication also helped prevent misunderstandings, especially when requirements changed. By maintaining open communication, the team was able to work more efficiently and support each other.

Agile tools and Scrum practices also played a major role in improving organization and efficiency. Tools such as task boards or project management systems made it easier to track progress and manage tasks. These tools allowed the team to see which tasks were in progress, completed, or still pending. This visibility helped ensure that work was evenly distributed and that no tasks were overlooked. Scrum events, including sprint planning, sprint reviews, and retrospectives, also helped keep the team organized. Sprint reviews allowed the team to demonstrate completed work and gather feedback, while retrospectives provided an opportunity to reflect on what went well and what could be improved. These practices encouraged continuous improvement and helped the team become more effective over time.

In addition to the benefits, there were also some challenges when using the Scrum-Agile approach. One challenge was the need for constant communication and collaboration, which can sometimes be difficult to maintain. Team members must stay engaged and actively participate in discussions, which can be challenging if communication is not consistent. Another challenge was adapting to frequent changes in requirements. While Agile is designed to handle change, it can still require additional effort to update work that has already been completed. However, these challenges were manageable and did not outweigh the benefits of using Agile.

Overall, the Scrum-Agile approach was highly effective for the SNHU Travel project. It allowed the team to adapt to changing requirements, improve communication, and deliver working features more efficiently. Compared to the waterfall model, Agile provided more flexibility and encouraged continuous feedback and improvement. While there were some challenges, such as the need for ongoing communication and adjustments, the benefits of Agile made it the better approach for this project. Based on my experience, Agile is especially useful for projects where requirements may change, and where collaboration and adaptability are important for success.

References:

Project Management Institute. (2021). Agile practice guide.

Atlassian. (2023). What is Agile? https://www.atlassian.com/agile

Scrum.org. (2022). What is Scrum? https://www.scrum.org/resources/what-is-scrum

Digital.ai. (2023). State of Agile report.